# Sanctions Module

Epics & Tickets — Draft for Jira Import

Source: Sanctions Module – Product Requirements Document, Version 3.0 (09 September 2026)
Generated: 10 September 2026

DRAFT — for Product Owner review and amendment before creation in Jira. Nothing in this document has been created in Jira.

# Summary of Epics

21 epics, 53 stories, covering PRD requirements SAN-001 through SAN-171.

| Epic | Description | Stories |
| --- | --- | --- |
| EPIC 1: Sanctions List Management & Data Provenance | Configure, synchronize, and maintain the sanctions/watchlist sources the engine screens against, and guarantee every list's version and origin can be reconstructed for audit. | 4 |
| EPIC 2: Customer, UBO & Ownership/Control Screening | Screen individual and corporate customers, their beneficial owners, and related parties across the customer lifecycle, applying the configurable ownership/control threshold. | 4 |
| EPIC 3: Transaction & Payment Screening | Screen every domestic and international transaction, and every party within it, in real time across the full payment lifecycle. | 4 |
| EPIC 4: Matching & Screening Engine | The core name-matching engine: fuzzy, phonetic, and transliteration-aware matching with configurable scoring, thresholds, and evidence retention. | 5 |
| EPIC 5: Batch & Periodic Screening | Screen customer and entity populations on a schedule, independent of real-time transaction/customer screening. | 3 |
| EPIC 6: Sanctions Alerts & Investigation Workstation | Generate, route, and resolve sanctions alerts, with an investigation workstation giving analysts the evidence they need to make a decision. | 4 |
| EPIC 7: Case Management | Consolidate alerts into investigation cases, track them to resolution, and enforce dual control on high-risk decisions. | 3 |
| EPIC 8: Audit Trail | A complete, immutable, exportable audit record of every screening, configuration change, alert action, and case decision. | 2 |
| EPIC 9: Reporting | Give compliance and management visibility into screening activity, alerts, and outcomes. | 2 |
| EPIC 10: System Integrations | Connect the Sanctions Module to Core Banking, KYC/onboarding, payment rails, and supporting infrastructure. | 3 |
| EPIC 11: False Positive Management | Let analysts classify and suppress recurring false positives under authorization and audit control, without permanently hiding risk. | 2 |
| EPIC 12: Sanctions List Change Re-screening | Detect what changed in a list update and re-screen the customer base against exactly that change. | 2 |
| EPIC 13: Sanctions Evasion Indicators (Phase 2) | Detect patterns associated with sanctions evasion — unusual routing, high-risk geography, intermediary structures — as a signal distinct from direct name matching. Entire epic deferred to Phase 2. | 1 |
| EPIC 14: Sanctions Decisioning & Transaction Orchestration | Return an independent sanctions result — Clear, Potential Match, or configured Auto-Hold — to the orchestration layer, which combines it with Fraud/AML per approved policy. | 3 |
| EPIC 15: Fail-Safe Behavior | Guarantee safe, auditable behavior when the screening service or list data is unavailable, and recover cleanly once restored. | 2 |
| EPIC 16: Screening API | Expose secure, real-time, auditable screening as an API for customers, counterparties, and transactions. | 2 |
| EPIC 17: Roles, Access Control & Segregation of Duties | Enforce role-based access and segregation of duties so no single user can create and approve a sensitive sanctions action. | 2 |
| EPIC 18: NFR: Real-Time Performance | Sustain the throughput and latency the bank's payment volumes require, without degrading under load. | 1 |
| EPIC 19: NFR: Security, Availability & Resilience | Deploy resiliently, encrypt data throughout, and recover from failure within agreed RPO/RTO targets. | 2 |
| EPIC 20: NFR: Data Retention | Retain screening and case data for the periods regulation requires, and keep it retrievable and exportable. | 1 |
| EPIC 21: Adaptability for Future Institutions | Keep configuration data-driven and the data model logically separable, so onboarding a second institution later is a configuration exercise, not a redesign — while full multi-tenancy remains Phase 2+. | 1 |

# Assumptions & Open Questions

Read this section first — it explains the choices made in structuring this draft and lists the decisions the PRD itself flags as unresolved.

## Assumptions made in this draft

Scope: every requirement in PRD v3.0 Sections 6–7 (SAN-001–SAN-171) has been converted into a story, tagged MVP or Phase 2 exactly as the PRD tags it in Section 5/6/7. The PRD itself flags these priority tags as “drafted defaults, not agreed scope” (Section 10, Item 6) — please review and adjust priorities before Jira import.

Epic boundaries follow the PRD's own subsection structure (6.1–6.22, 7.1–7.4) to preserve SAN-ID traceability. Each story's “Covers” line lists the SAN-IDs it implements so you can cross-check completeness against the PRD.

Section 10 (“Open Items for Stakeholder Confirmation”) and Section 11 (“Vendor Contracting Model”) were NOT converted into engineering tickets — they are Compliance/Product/legal decisions that gate specific epics, not implementable work items. They are listed below exactly as raised in the PRD; several block build-ready scope on the epics noted.

Non-functional epics (Real-Time Performance, Security/Availability/Resilience, Data Retention) are typically owned by a platform/infrastructure team rather than the feature team — flagged in case you want to route them to a separate backlog.

Story descriptions and acceptance criteria are derived directly from the PRD's requirement text; no functionality was invented beyond what the PRD states.

## Open stakeholder decisions (from PRD Section 10)

These are not engineering tickets. Each requires a Compliance/Product (and sometimes legal) decision before or during the build of the epic(s) it blocks.

| Decision | Detail | Impact |
| --- | --- | --- |
| Auto-Hold policy (SAN-135a) | Confirm, per sanctions list and/or confidence tier, whether the bank wants exact/high-confidence matches to auto-hold, and which lists (if any) warrant it, plus the Four-Eyes approval path for changing this configuration. | Blocks: Sanctions Decisioning & Transaction Orchestration |
| Data vendor selection | Confirm whether entry-tier data vendors (Sanctions.io / ComplyAdvantage) meet the bank's regulatory expectations for ownership/control (50% rule) data, or whether a stronger tier (LexisNexis / LSEG / Dow Jones / Moody's) is required. | Blocks: Sanctions List Management & Data Provenance; Customer, UBO & Ownership/Control Screening |
| Matching engine selection | Confirm Elasticsearch/OpenSearch (self-managed) vs. a specialized SDK (e.g. Senzing), based on in-house expertise and total cost of ownership. | Blocks: Matching & Screening Engine |
| Local regulatory report formats | Confirm the exact Central Bank of Armenia / FMC reporting format(s) required for SAN-071, since only the OFAC Blocked Property format was referenced in source materials. | Blocks: Audit Trail (regulatory reporting story) |
| Export control / trade compliance scope | Confirm whether trade-finance / export-control screening (dual-use goods, BIS lists) is genuinely out of scope for this bank, or should be added as a near-term Phase 2 item. | Affects: overall scope (currently Out of Scope per PRD Section 2.5) |
| MVP priority tags | Review and confirm (or revise) the MVP/Phase 2 tag on every requirement in PRD Sections 6–7 — the PRD states these are drafted defaults, not agreed scope. | Affects: every epic's story priorities in this document |
| PEP / adverse media screening | Confirm whether the bank wants PEP and adverse-media screening run within the same engine (with segregated results) in v1, or deferred entirely. | Affects: overall scope (currently Out of Scope per PRD Section 2.5, conditional) |

# EPIC 1: Sanctions List Management & Data Provenance

Configure, synchronize, and maintain the sanctions/watchlist sources the engine screens against, and guarantee every list's version and origin can be reconstructed for audit.

## 1.1 Configure and activate sanctions list sources

As a compliance administrator, I want to configure which public, private, and internal sanctions/watchlists are active, so screening covers every regime the bank requires.

Priority: MVP (list activate/deactivate toggle: Phase 2)    Covers: SAN-001, 002, 003, 004, 005, 011, 012

Acceptance Criteria:

Given OFAC, EU, UN, UK OFSI, and Armenian national lists are configured, when screening runs, then matches are checked against every active list.

Given an internal exclusion/“Good Guy” list entry, when a customer or party matches it, then the match is flagged as internally suppressed per the configured rule.

Given a configured list, when a user views its details, then source, jurisdiction, and list type are displayed.

Given lists covering individuals and legal entities, when screened, then both entity types are matched (vessel/aircraft entity types are Phase 2).

(Phase 2) Given an authorized user deactivates a list, when screening next runs, then the list is excluded without a software change.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 1.2 Synchronize and auto-refresh sanctions lists

As the system, I want to automatically download, sync, and refresh sanctions lists on a schedule and on demand, so screening always runs against current data.

Priority: MVP    Covers: SAN-006, 007, 008, 009

Acceptance Criteria:

Given a scheduled sync job, when it runs, then the latest list version is downloaded from the official/licensed source and applied.

Given a user initiates manual or scheduled screening, when they select one or multiple lists, then screening executes against only the selected lists.

Given real-time screening is triggered, when a request is submitted, then it is checked against the currently active list dataset without manual intervention.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 1.3 Detect and contain failed or corrupted list updates

As a compliance operations user, I want failed or corrupted list downloads detected and blocked from silently replacing valid data, so screening never runs against bad or stale data unknowingly.

Priority: MVP    Covers: SAN-010, 113, 114

Acceptance Criteria:

Given a list download fails, is incomplete, or is corrupted, when the system detects this, then an operational alert is generated and the last valid dataset is preserved, not overwritten.

Given a list update fails, when the failure is logged, then the cause and time are recorded for audit and operational follow-up.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 1.4 Maintain list version history and provenance

As an investigator or auditor, I want every list's version, source, and sync history retained, so I can reconstruct exactly which list data was used for any historical screening decision.

Priority: MVP    Covers: SAN-013, 111, 112, 115, 116

Acceptance Criteria:

Given a list is updated, when the update completes, then the new effective date/version is recorded and the prior version is retained.

Given a historical screening decision, when an auditor requests evidence, then the exact list version and parameters used at that time can be retrieved.

Given a list's sync history, when a user views it, then the last successful synchronization date/time is shown.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 2: Customer, UBO & Ownership/Control Screening

Screen individual and corporate customers, their beneficial owners, and related parties across the customer lifecycle, applying the configurable ownership/control threshold.

## 2.1 Screen customers across the full lifecycle

As the system, I want to screen individual and corporate customers at onboarding and throughout their lifecycle, so sanctioned parties are identified before and during the relationship.

Priority: MVP    Covers: SAN-015, 016, 017, 020

Acceptance Criteria:

Given a new individual or corporate customer is onboarded, when onboarding screening runs, then the customer is screened against all active lists before the account is opened.

Given a corporate customer, when screened, then legal-entity-specific matching attributes are used.

Given an existing customer, when a lifecycle event defined in the re-screening rules occurs, then screening is triggered automatically.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 2.2 Screen UBOs and related parties against the ownership/control rule

As a compliance analyst, I want UBOs and related parties (single ownership level) screened using the configurable ownership/control threshold (e.g. 50% rule), so beneficial owners connected to sanctioned parties are identified.

Priority: MVP (single ownership level)    Covers: SAN-018, 019, 086, 088, 089, 093

Acceptance Criteria:

Given a corporate customer's UBO and ownership data, when onboarding or re-screening occurs, then UBOs and single-level related parties are screened against active lists.

Given a jurisdiction's applicable ownership/control threshold, when ownership screening is assessed, then the configured threshold is applied.

Given a change to the ownership/control threshold configuration, when saved, then the change is fully audited.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 2.3 Re-screen customers when their data materially changes

As the system, I want existing customers re-screened when their profile data materially changes, so updates like a name, address, or ownership change don't introduce undetected sanctions exposure.

Priority: MVP    Covers: SAN-021

Acceptance Criteria:

Given a customer's profile data changes materially (e.g. name, ownership, address), when the change is saved, then re-screening is triggered automatically.

Given re-screening produces a new potential match, when generated, then an alert is created per the standard alert-handling rules.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 2.4 (Phase 2) Aggregate and visualize complex ownership/control structures

As a compliance analyst, I want aggregated ownership interests across multiple sanctioned owners, control-based relationships without documented ownership, and ownership-chain visualization, so complex evasion structures are detected.

Priority: Phase 2    Covers: SAN-090, 091, 092

Acceptance Criteria:

Given multiple sanctioned persons hold partial ownership in the same entity, when aggregation runs, then their combined interest is evaluated against the threshold.

Given a sanctioned person exercises control without documented ownership, when assessed, then the control relationship is identified.

Given a potential match involves an ownership/control relationship, when investigated, then the ownership/control chain is displayed visually.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 3: Transaction & Payment Screening

Screen every domestic and international transaction, and every party within it, in real time across the full payment lifecycle.

## 3.1 Screen domestic and international transactions in real time

As the system, I want every domestic and international transaction screened in real time against configured lists and embargo rules, so no transaction bypasses sanctions checks.

Priority: MVP    Covers: SAN-022, 023, 024, 025, 026, 027, 029

Acceptance Criteria:

Given a domestic or international transaction is submitted, when it reaches the screening step, then it is screened in real time against applicable active lists before execution.

Given a transaction references an embargoed jurisdiction or high-risk geography indicator, when screened, then the embargo/jurisdiction indicator is evaluated.

Given a SWIFT-formatted or local RTGS/EPS-formatted transaction, when submitted, then the system correctly parses and screens the relevant fields.

Given a party on an integrated watchlist is involved in a transaction, when screened, then a match is detected regardless of transaction channel.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 3.2 Alert and hold transactions on a potential match

As the system, I want to generate an alert and, per configured rules, automatically hold a transaction when a potential sanctions match is detected, so no funds move before investigation.

Priority: MVP    Covers: SAN-030, 031

Acceptance Criteria:

Given a potential match is detected on a transaction, when detected, then an alert is generated with sufficient detail to investigate.

Given configured auto-hold rules apply to the match, when the match meets the configured rule, then the transaction is placed on hold automatically pending investigation.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 3.3 Screen every stage of the payment lifecycle

As the system, I want screening applied at every relevant payment lifecycle stage — initiation, beneficiary creation/modification, amendment/repair, and pre-final-processing — so late-stage changes cannot bypass screening.

Priority: MVP    Covers: SAN-122, 123, 124, 125

Acceptance Criteria:

Given a payment is initiated, when created, then it is screened before further processing.

Given a beneficiary is created or modified on a payment, when saved, then the beneficiary is screened.

Given a payment message is amended or repaired, when resubmitted, then it is re-screened before final processing.

Given any payment/transaction event is screened, when completed, then the screening result is stored linked to that specific event.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 3.4 Screen beneficiaries and counterparties within payment messages

As the system, I want beneficiaries, counterparties, and intermediary parties within payment messages screened before or during registration and on change, so every transaction party — not just the primary customer — is checked.

Priority: MVP    Covers: SAN-126, 127, 128

Acceptance Criteria:

Given a new beneficiary is registered, when saved, then it is screened per configured rules before or during registration.

Given a beneficiary, counterparty, or intermediary party appears within a payment message, when the message is processed, then each relevant party is individually screened.

Given any party is screened, when complete, then the result is retained against that specific party.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 4: Matching & Screening Engine

The core name-matching engine: fuzzy, phonetic, and transliteration-aware matching with configurable scoring, thresholds, and evidence retention.

## 4.1 Fuzzy, phonetic, and transliteration-aware name matching

As the system, I want an advanced matching engine supporting fuzzy, phonetic, transliteration (Armenian/Cyrillic/Latin), name-order variation, and AKA/FKA alias matching, so name variants and script differences don't produce false negatives.

Priority: MVP (Armenian/Cyrillic/Latin; other scripts Phase 2)    Covers: SAN-032, 094, 095, 096, 097, 098, 104

Acceptance Criteria:

Given a name in Armenian, Cyrillic, or Latin script, when screened, then transliteration-aware matching finds equivalent entries across scripts.

Given a name with a different order or naming convention, when screened, then the engine correctly evaluates it against list entries.

Given a sanctioned entity's known alias (AKA/FKA), when a customer or party name matches the alias, then a potential match is raised.

Given multiple screening criteria (e.g. name plus date of birth and nationality), when applied together, then the engine performs multi-criteria matching for transaction screening.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 4.2 Configure match scoring, thresholds, and attribute weighting

As a compliance administrator, I want matching thresholds and attribute weights (date of birth, nationality, address, ID number) configurable by list, entity type, or risk level, so the bank can tune sensitivity without code changes.

Priority: MVP    Covers: SAN-033, 034, 099, 100, 101, 102

Acceptance Criteria:

Given a screening match, when scored, then an overall similarity score is produced along with the contributing factors.

Given configured thresholds per list, entity type, or risk level, when a match score is evaluated, then the applicable threshold decides potential-match status.

Given configurable weights for individual attributes, when scoring, then the configured weighting is applied.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 4.3 Minimize false positives without weakening detection

As a compliance analyst, I want the matching logic tuned to minimize false positives without missing true matches, so investigation workload stays manageable without weakening detection.

Priority: MVP    Covers: SAN-035

Acceptance Criteria:

Given the agreed golden test dataset, when matching logic runs, then the measured false-positive rate is within the agreed target while true-positive detection is maintained.

Given a list or algorithm change, when re-tested against the golden dataset, then detection effectiveness does not regress below the agreed baseline.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 4.4 Search, view evidence, and retain screening results

As an investigator, I want to run quick searches and see full evidence for any match, with every screening's result and parameters retained, so I can validate and audit any decision.

Priority: MVP    Covers: SAN-037, 038, 039

Acceptance Criteria:

Given a user runs an immediate/quick search against configured lists, when submitted, then results return with supporting match evidence.

Given any screening is performed, when completed, then the result and the parameters used are retained for later retrieval.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 4.5 (Phase 2) Match consolidation, evidence packs, and regression testing

As a compliance operations user, I want the same entity's multiple list hits consolidated, exportable evidence packs, a golden-dataset regression harness, and vessel/aircraft-specific matching, so screening quality can be validated after every list or algorithm change.

Priority: Phase 2    Covers: SAN-036, 040, 041, 103 (vessel/aircraft)

Acceptance Criteria:

Given the same entity appears on multiple lists, when consolidated, then a single match is presented while preserving the underlying sources.

Given a completed screening, when a user requests documentation, then an evidence pack is generated for regulatory or internal use.

Given a list or algorithm change, when the golden dataset is re-run, then matching-quality regression is measurable.

Given a vessel or aircraft entity type, when screened, then a vessel/aircraft-specific matching strategy is applied.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 5: Batch & Periodic Screening

Screen customer and entity populations on a schedule, independent of real-time transaction/customer screening.

## 5.1 Run configurable batch screening of customer populations

As a compliance operations user, I want to run batch screening of a defined population against selected lists on a configurable schedule, so periodic re-screening doesn't rely on manual, one-off checks.

Priority: MVP    Covers: SAN-042, 043, 044

Acceptance Criteria:

Given a defined customer/entity population, when batch screening runs, then all selected entities are screened against the selected watchlists.

Given a configured frequency, when the schedule triggers, then batch screening runs automatically without manual initiation.

Given a user selects specific watchlists and entity types, when starting a batch run, then only those are included in the run.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 5.2 Track, filter, and export batch screening history

As a compliance analyst, I want to view and export the history of prior batch runs, so I can track what was screened, when, and with what results.

Priority: MVP    Covers: SAN-045, 046

Acceptance Criteria:

Given prior batch runs, when a user views screening history, then each execution (date, scope, results) is listed and traceable.

Given a completed batch run's results, when a user filters and exports, then the filtered results are exported in the requested format.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 5.3 (Phase 2) Route batch alerts dynamically

As a compliance operations user, I want batch screening alerts routed dynamically to configured queues, so high-volume batch runs don't create an unmanaged alert backlog.

Priority: Phase 2    Covers: SAN-047

Acceptance Criteria:

Given configured routing criteria, when a batch screening alert is generated, then it is routed automatically to the appropriate configured queue.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 6: Sanctions Alerts & Investigation Workstation

Generate, route, and resolve sanctions alerts, with an investigation workstation giving analysts the evidence they need to make a decision.

## 6.1 Generate, route, and prioritize alerts

As the system, I want every potential match to generate an alert that is routed, prioritized, and notified to the right user, so no potential match goes unreviewed.

Priority: MVP    Covers: SAN-048, 050, 051, 052

Acceptance Criteria:

Given a potential sanctions match, when detected, then an alert is generated with sufficient detail (customer/transaction data, match evidence, list source) to investigate.

Given alert type, status, risk, and list-source rules, when an alert is created, then it is routed to the correct configured queue.

Given escalation/prioritization rules, when applicable conditions are met, then the alert is escalated or prioritized accordingly.

Given a new or pending alert, when assigned, then the relevant user(s) are notified.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 6.2 Disposition alerts with full traceability

As an authorized investigator, I want to disposition an alert as True Match, False Positive, or continue investigating using structured codes, with every action traceable, so alert handling is consistent and auditable.

Priority: MVP    Covers: SAN-049, 053

Acceptance Criteria:

Given an open alert, when an authorized user reviews it, then they can record True Match, False Positive, or continue investigating using structured disposition codes.

Given any alert-handling action, when performed, then it is fully traceable — who took the action, when, and what it was.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 6.3 Investigate with side-by-side comparison and full evidence

As an investigator, I want a workstation showing the customer/transaction data next to the matching list entry, full match evidence, a prior-screening timeline, and the ability to attach notes and documents, so I can make and document a defensible decision.

Priority: MVP (evidence/score; ownership-chain visualization is Phase 2)    Covers: SAN-054, 055, 056, 057

Acceptance Criteria:

Given an alert under investigation, when opened, then the investigator sees a side-by-side comparison of customer/transaction data versus the matching list entry.

Given a match, when viewed, then match evidence, score contribution factors, and full list provenance are displayed.

Given a customer or transaction, when investigated, then a timeline of all prior screenings and investigations for that subject is shown.

Given an investigation, when the investigator acts, then they can attach notes, documents, and structured disposition reasons.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 6.4 (Phase 2) Visualize ownership chains and link related alerts into a case

As an investigator, I want ownership/control chains visualized in the workstation and related alerts linkable into a single case, so complex or multi-alert investigations are easier to resolve.

Priority: Phase 2    Covers: SAN-055 (ownership/control chain), 058

Acceptance Criteria:

Given a match involves an ownership/control relationship, when displayed, then the ownership/control chain is visualized.

Given multiple related alerts, when linked, then they form a single investigation case.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 7: Case Management

Consolidate alerts into investigation cases, track them to resolution, and enforce dual control on high-risk decisions.

## 7.1 Create and track sanctions investigation cases

As an investigator, I want to consolidate one or more alerts into a case, track its full history, attach documents, and close or escalate it, so investigations are managed as a single auditable record.

Priority: MVP    Covers: SAN-059, 060, 062, 063, 064

Acceptance Criteria:

Given one or more sanctions alerts, when a case is created, then it consolidates those alerts under a single case record.

Given a case, when actions occur, then the complete investigation history is maintained.

Given a case ready for resolution, when an authorized user acts, then they can close or escalate the case.

Given investigation documents, when attached, then they are preserved with the case.

Given any case decision or action, when taken, then it is captured in a complete audit trail.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 7.2 Enforce Four-Eyes control on high-risk actions

As a compliance manager, I want high-risk closures, suppression-rule approvals, and whitelist changes to require a second independent approver, so no single user can unilaterally clear a sanctions risk.

Priority: MVP    Covers: SAN-065

Acceptance Criteria:

Given a high-risk potential-hit closure, false-positive suppression rule approval, or whitelist/suppression config change, when submitted, then a second, independent authorized user must approve it before it takes effect.

Given a single user attempts to both create and approve such an action, when attempted, then the system blocks the self-approval.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 7.3 (Phase 2) Configurable investigation workflows

As a compliance manager, I want configurable escalation and validation levels for case workflows, so investigation processes can be tailored without a code change.

Priority: Phase 2    Covers: SAN-061

Acceptance Criteria:

Given configured escalation/validation levels, when a case moves through investigation, then it follows the configured workflow stages.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 8: Audit Trail

A complete, immutable, exportable audit record of every screening, configuration change, alert action, and case decision.

## 8.1 Maintain a complete, immutable audit trail

As a compliance/audit user, I want every screening, configuration change, alert action, and case decision recorded immutably with user and timestamp, so any decision can be reconstructed and defended to a regulator.

Priority: MVP    Covers: SAN-066, 067, 068, 069, 070

Acceptance Criteria:

Given any screening activity, configuration change, alert action, or case decision, when it occurs, then it is recorded with user, timestamp, and action detail.

Given an audit record, when created, then it is immutable or append-only and cannot be altered retroactively.

Given an audit trail, when exported, then it is available in a format suitable for regulatory and audit review.

Given user access to the system, when it occurs, then access history is preserved alongside screening and investigation history.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 8.2 Generate the regulatory blocked-asset reporting package

As a compliance officer, I want an out-of-the-box report of blocked/rejected assets in the format the Central Bank of Armenia requires, so regulatory reporting doesn't require manual reformatting.

Priority: MVP (Armenian CBA format; other jurisdictions Phase 2)    Covers: SAN-071

Acceptance Criteria:

Given blocked/rejected assets, when a reporting period closes, then a report is generated in the Armenian CBA-required format.

Given the report is generated, when reviewed, then it matches the regulator's required layout and field set.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 9: Reporting

Give compliance and management visibility into screening activity, alerts, and outcomes.

## 9.1 Core screening and management reporting

As a compliance manager, I want reports on screening activity, batch runs, and alerts, exportable in standard formats, so I can monitor the program without querying the database directly.

Priority: MVP    Covers: SAN-072, 073, 075

Acceptance Criteria:

Given sanctions screening activity, batch runs, and alerts, when a report is requested, then relevant activity/detail reports are produced.

Given management/compliance reporting needs, when requested, then summary-level reports are available.

Given any report, when exported, then CSV, Excel, PDF, and XML formats are supported.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 9.2 (Phase 2) Scheduled distribution and false-positive analytics

As a compliance manager, I want reports scheduled and automatically distributed, with false-positive rate analytics by list/rule/customer type, so recurring reporting doesn't require manual generation.

Priority: Phase 2    Covers: SAN-074, 076

Acceptance Criteria:

Given a report configuration, when scheduled, then it is automatically generated and distributed to designated recipients, with graphical presentation where applicable.

Given false-positive outcomes, when analyzed, then rates are reportable by list, rule, and customer type.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 10: System Integrations

Connect the Sanctions Module to Core Banking, KYC/onboarding, payment rails, and supporting infrastructure.

## 10.1 Integrate with Core Banking, KYC, and payment rails

As the system, I want to integrate with the Core Banking System, the KYC/onboarding system, SWIFT, and local RTGS/EPS, so screening is triggered automatically wherever a relevant event occurs.

Priority: MVP    Covers: SAN-077, 078, 079, 080

Acceptance Criteria:

Given the Core Banking System, when a relevant customer or transaction event occurs, then the Sanctions Module is invoked for screening.

Given the KYC/CIF onboarding system, when a new customer record is created, then it triggers integrated screening.

Given SWIFT and local RTGS/EPS payment rails, when transactions flow through them, then they are integrated with the module for screening.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 10.2 Support API, file-based, and directory integration

As an integrating system, I want to connect via API/web-service or file-based ingestion, in CSV/XML/JSON, authenticated through the bank's directory service, so integration doesn't require a bespoke connector per system.

Priority: MVP    Covers: SAN-082, 083, 084

Acceptance Criteria:

Given an external system requiring integration, when connecting, then both API/web-service and file-based ingestion are supported.

Given ingested data, when in CSV, XML, or JSON format, then the system correctly parses it.

Given user authentication is configured, when a user logs in, then Active Directory/LDAP (or equivalent) governs authentication and user identity.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 10.3 (Phase 2) Extend integration to digital channels and SIEM

As the system, I want to extend screening integration to card, mobile, and internet banking channels, and forward relevant logs to the institution's SIEM, so digital-channel activity and security monitoring are covered.

Priority: Phase 2    Covers: SAN-081, 085

Acceptance Criteria:

Given card systems, mobile banking, and internet banking channels, when integrated, then relevant transactions flow through sanctions screening.

Given the institution's SIEM solution, when integrated, then relevant logs are forwarded for monitoring.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 11: False Positive Management

Let analysts classify and suppress recurring false positives under authorization and audit control, without permanently hiding risk.

## 11.1 Classify and suppress false positives under control

As an authorized analyst, I want to classify a match as a false positive and create controlled suppression rules, with re-screening on data changes and a full history retained, so recurring noise is reduced without permanently hiding risk.

Priority: MVP    Covers: SAN-105, 106, 108, 109

Acceptance Criteria:

Given a potential match determined not to be a true match, when an authorized user classifies it, then it is recorded as a false positive with a reason.

Given a recurring false-positive pattern, when an authorized user creates a suppression/whitelist rule, then it is subject to authorization and audit controls before taking effect.

Given underlying customer or sanctions data changes, when relevant to a previously suppressed match, then the match is re-screened rather than remaining permanently suppressed.

Given false-positive decisions, when made, then a complete history is retained.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 11.2 (Phase 2) Suppression expiry and false-positive analytics

As a compliance manager, I want temporary suppression rules to expire automatically and false-positive rates reported by list/rule/customer type, so stale suppressions don't accumulate unnoticed.

Priority: Phase 2    Covers: SAN-107, 110

Acceptance Criteria:

Given a temporary suppression rule, when created, then it has a configurable expiration date after which it no longer applies.

Given suppression/false-positive data, when analyzed, then false-positive rates are reportable by list, rule, and customer type.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 12: Sanctions List Change Re-screening

Detect what changed in a list update and re-screen the customer base against exactly that change.

## 12.1 Re-screen on list changes and alert on new matches

As the system, I want existing customers re-screened whenever a sanctions list changes, with newly created matches specifically flagged, so a list update doesn't leave a previously-clear customer undetected.

Priority: MVP    Covers: SAN-117, 118, 120, 121

Acceptance Criteria:

Given a sanctions list is updated, when the update is applied, then existing customers are re-screened against the change.

Given a new version of a list, when compared to the previous version, then newly added subjects are identified.

Given a customer was previously Clear, when a list update causes a new potential match, then an alert is generated specifically flagging the list-change trigger.

Given a list-change-triggered alert, when generated, then it records which list change triggered it and supports configurable prioritization.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 12.2 (Phase 2) Target re-screening to affected customers only

As a compliance operations user, I want re-screening targeted to customers potentially affected by a list change rather than the full population, so re-screening completes faster without unnecessary load.

Priority: Phase 2    Covers: SAN-119

Acceptance Criteria:

Given a list change affects only specific entries, when re-screening runs, then only potentially affected customers are targeted, where technically feasible.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 13: Sanctions Evasion Indicators (Phase 2)

Detect patterns associated with sanctions evasion — unusual routing, high-risk geography, intermediary structures — as a signal distinct from direct name matching. Entire epic deferred to Phase 2.

## 13.1 Configurable evasion-indicator rules and correlation

As a compliance analyst, I want configurable sanctions-evasion indicators correlated with screening results and raised as distinct alerts, so evasion typologies are flagged even when no direct name match occurs.

Priority: Phase 2    Covers: SAN-129, 130, 131, 132, 133

Acceptance Criteria:

Given configured evasion indicators/rules, when a transaction is evaluated, then unusual routes and high-risk geographic indicators are assessed.

Given relevant intermediary/counterparty relationships, when identified, then they are factored into the evasion assessment.

Given evasion indicators are combined with sanctions screening results, when a configured condition is met, then a distinct evasion alert is generated, separately identifiable from standard name-matching alerts.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 14: Sanctions Decisioning & Transaction Orchestration

Return an independent sanctions result — Clear, Potential Match, or configured Auto-Hold — to the orchestration layer, which combines it with Fraud/AML per approved policy.

## 14.1 Return an independent sanctions result to the orchestration layer

As the transaction orchestration layer, I want an independent sanctions result (status, evidence, list source, score), kept separate from Fraud/AML, so I can apply approved policy using all available signals.

Priority: MVP    Covers: SAN-134, 136, 140, 142

Acceptance Criteria:

Given a screening completes, when the result is returned, then it is provided as an independent result object to the orchestration layer, separate from Fraud/AML results.

Given the orchestration layer receives sanctions, fraud, and AML results, when determining final disposition, then it applies approved policy using all available results.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 14.2 Implement Clear / Potential Match / configurable Auto-Hold outcomes

As a compliance officer, I want the engine to return Clear, Potential Match, or a per-list/tier-configurable Auto-Hold outcome — itself subject to Four-Eyes approval — so high-confidence matches can be held immediately without becoming an unreviewed permanent block.

Priority: MVP    Covers: SAN-135, 135a, 137, 138, 139

Acceptance Criteria:

Given a screening completes, when no match exceeds the threshold, then the result is Clear; when one or more possible matches exist, then the result is Potential Match with score and evidence.

Given a list/confidence tier is configured for auto-hold per SAN-135a, when an exact/high-confidence match occurs against it, then the transaction is automatically placed on hold pending mandatory investigation — not an unreviewed permanent block.

Given the auto-hold configuration itself is changed, when submitted, then it requires Four-Eyes approval and is fully audited.

Given an investigation confirms a true match, when the outcome is recorded, then the transaction is prevented from release where required by the applicable sanctions rules.

Given a transaction disposition, when set by the orchestration layer, then it reflects one of the configured options: Allow, Hold, Block, or Review.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 14.3 (Phase 2) Parallel Fraud/AML integration

As the transaction orchestration layer, I want Fraud and AML engines integrated in parallel with sanctions screening, so all three results are available together for final disposition.

Priority: Phase 2    Covers: SAN-141

Acceptance Criteria:

Given Fraud and AML engines are integrated in parallel, when a transaction is evaluated, then their results are available to the orchestration layer alongside the sanctions result.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 15: Fail-Safe Behavior

Guarantee safe, auditable behavior when the screening service or list data is unavailable, and recover cleanly once restored.

## 15.1 Apply fail-closed default and stale-data handling

As a compliance officer, I want real-time and international transactions to fail closed when the screening service or list data is unavailable or stale, with Fail-Open restricted to pre-approved low-risk scenarios, so unavailable screening never silently lets a payment through.

Priority: MVP    Covers: SAN-143, 144, 145

Acceptance Criteria:

Given the sanctions screening service is unavailable, when a real-time/international transaction is submitted, then the defined fail-closed/fail-hold behavior is applied by default.

Given sanctions list data is unavailable or stale beyond the configured threshold, when screening is attempted, then the defined behavior for stale/unavailable data applies.

Given a pre-approved, low-risk domestic/internal scenario explicitly authorized by Compliance, when configured, then Fail-Open behavior may apply only to that scenario.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 15.2 Recover and re-screen transactions affected by an outage

As a compliance operations user, I want transactions affected by a screening-service failure identified, alerted on, and re-screenable once the service is restored, so an outage never results in an unscreened transaction going untracked.

Priority: MVP    Covers: SAN-146, 147

Acceptance Criteria:

Given transactions affected by a screening-service failure, when the failure occurs, then those transactions are identifiable and traceable.

Given the service is restored, when recovery completes, then affected transactions can be re-screened.

Given a screening-service failure occurs, when detected, then an operational alert is generated and an audit trail of all affected transactions is maintained.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 16: Screening API

Expose secure, real-time, auditable screening as an API for customers, counterparties, and transactions.

## 16.1 Provide a real-time synchronous screening API

As an integrating system, I want a synchronous screening API for customers, counterparties, and transactions that meets a defined response-time target, so real-time payment processing isn't delayed.

Priority: MVP    Covers: SAN-148, 149, 150

Acceptance Criteria:

Given a customer, counterparty, or transaction screening request, when submitted via the API, then a synchronous result is returned including a unique request identifier, screening status, match status, and match details.

Given a configured response-time target, when the API responds, then it meets the target appropriate for real-time payment processing.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 16.2 Secure and audit every API request

As a security/compliance owner, I want every API request authenticated, idempotent where required, and linked to its screening result in the audit trail, so API-driven screening is as auditable as UI-driven screening.

Priority: MVP    Covers: SAN-151, 152

Acceptance Criteria:

Given an API request, when submitted, then it requires secure authentication/authorization, and duplicate/idempotent requests are handled correctly.

Given any API screening request, when processed, then an audit record links the request to its screening result.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 17: Roles, Access Control & Segregation of Duties

Enforce role-based access and segregation of duties so no single user can create and approve a sensitive sanctions action.

## 17.1 Enforce segregation of duties and role-based access

As a compliance manager, I want to block any single user from both creating and solely approving a high-risk disposition, suppression rule, or configuration change, with access limited by role, so sensitive actions always require independent approval.

Priority: MVP    Covers: SAN-153, 162 (RBAC/SoD portion)

Acceptance Criteria:

Given a high-risk disposition, suppression rule, or configuration change affecting screening outcomes, when a user attempts to both create and solely approve it, then the system blocks the action.

Given role-based access control is configured, when a user acts, then they can only perform actions permitted by their assigned role.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 17.2 (Phase 2) Integrate with Privileged Access Management

As a security administrator, I want elevated administrative functions governed and logged through the institution's PAM solution, so privileged access to the Sanctions Module is centrally controlled.

Priority: Phase 2    Covers: SAN-154, 162 (PAM portion)

Acceptance Criteria:

Given elevated administrative functions, when accessed, then Privileged Access Management integration governs and logs that access.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 18: NFR: Real-Time Performance

Sustain the throughput and latency the bank's payment volumes require, without degrading under load.

## 18.1 Meet throughput and latency targets under peak load

As the bank's payments platform, I want screening to sustain the required throughput at low latency under peak load, with performance disclosed and benchmarked, so sanctions screening never becomes the payment-processing bottleneck.

Priority: MVP    Covers: SAN-155, 156, 157, 158

Acceptance Criteria:

Given expected peak transaction volume, when screening runs, then the system sustains the required throughput (TPS) without degradation.

Given real-time screening requests, when measured, then P95 latency is at or below the agreed target (illustrative 200–300 ms), with P95 and P99 benchmarks disclosed by the vendor.

Given large data volumes, when reporting or dashboards are used, then performance remains acceptable.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 19: NFR: Security, Availability & Resilience

Deploy resiliently, encrypt data throughout, and recover from failure within agreed RPO/RTO targets.

## 19.1 Deploy scalably with encryption and secure patching

As a platform/infrastructure owner, I want on-premise or hybrid deployment, horizontal/vertical scalability with load balancing, encryption in transit and at rest, and secure patching, so the platform meets the bank's security and availability standards.

Priority: MVP    Covers: SAN-159, 160, 161, 163

Acceptance Criteria:

Given the chosen deployment model, when deployed, then on-premise or hybrid deployment is supported.

Given increasing load, when scaling is needed, then the architecture supports horizontal and vertical scalability with load balancing and high availability.

Given data at rest and in transit, when stored or transmitted, then it is encrypted.

Given a required patch or update, when applied, then it is delivered through a secure patching mechanism.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

## 19.2 Provide disaster recovery and automatic failover

As a platform/infrastructure owner, I want automatic failover and a tested disaster-recovery process meeting agreed RPO/RTO, so an outage doesn't result in unacceptable data loss or downtime.

Priority: MVP    Covers: SAN-164, 165

Acceptance Criteria:

Given a primary-site outage, when failover is triggered, then the system fails over automatically and recovers.

Given backup/restore and DR procedures, when tested, then RPO ≤ 15 minutes is met and the agreed RTO is achieved via secondary-site operation.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 20: NFR: Data Retention

Retain screening and case data for the periods regulation requires, and keep it retrievable and exportable.

## 20.1 Retain and archive screening data per regulatory requirements

As a compliance officer, I want at least 6 months of hot data and 7+ years of securely retrievable archived data, exportable in standard formats, so retention meets Armenian regulatory requirements.

Priority: MVP    Covers: SAN-166, 167, 168, 169

Acceptance Criteria:

Given screening and case data, when generated, then at least 6 months is retained in hot storage.

Given data ages beyond the hot-storage window, when archived, then it is retained for a minimum of 7 years (or longer per Armenian regulation).

Given archived data, when requested for regulatory or audit purposes, then it is securely retrievable.

Given sanctions data or screening results, when export is requested, then it is exportable in standard formats.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________

# EPIC 21: Adaptability for Future Institutions

Keep configuration data-driven and the data model logically separable, so onboarding a second institution later is a configuration exercise, not a redesign — while full multi-tenancy remains Phase 2+.

## 21.1 Keep configuration data-driven and the data model isolation-ready

As the product owner, I want list activation, thresholds, disposition rules, roles, and report templates stored as configuration rather than hard-coded, and customer/transaction/screening data logically separated in the data model, so a future institution can be onboarded through configuration and data isolation rather than a redesign.

Priority: MVP (design principle; full multi-tenant isolation is Phase 2+)    Covers: SAN-170, 171

Acceptance Criteria:

Given list activation, thresholds, disposition rules, roles, and report templates, when defined, then they are stored as configuration data, not hard-coded.

Given a future additional institution, when onboarding is evaluated, then the design allows onboarding via configuration without a code change (full multi-tenant isolation remains Phase 2+).

Given the data model, when reviewed, then customer, transaction, and screening data is logically separated in a way that supports future per-institution isolation without a schema redesign.

Definition of Done:

Acceptance criteria above are met and verified — Verified by: QA/Tester; When: before moving to review

Code reviewed and approved — Verified by: peer engineer (second, more senior reviewer for compliance-critical/Four-Eyes stories); When: before merge

Automated tests (unit/integration) written and passing — Verified by: implementing developer; When: CI gate, before merge

No regression introduced in existing functionality — Verified by: QA + CI regression suite; When: after merge, before staging/UAT deploy

Relevant documentation updated — Verified by: developer (technical docs) + BA/PO (user-facing docs); When: before ticket marked Done

Deployed to staging/UAT and verified — Verified by: DevOps/release engineer deploys, QA or PO verifies; When: after regression passes, before sign-off

Product Owner sign-off obtained — Verified by: Product Owner (+ Compliance/MLRO for regulated tickets); When: final step before release eligibility

Notes: ____________________________________________________________